FISCUS

Master Build Brief & Launch Checklist

Australian Financial Intelligence Platform — Complete Roadmap to Production

Prepared by Claude (Anthropic)  ·  June 2026

Confidential — Fiscus Internal Document

# Executive Summary

Fiscus is a TikTok-style short-form video app for Australian financial news. Each card is a full-screen AI-generated 15-second briefing covering ASX announcements, RBA decisions, commodity prices, earnings, and macro events. The app is built on Next.js 14, Prisma, PostgreSQL, and the Anthropic Claude API. The front-end is deployed on Vercel and the codebase lives at github.com/JackTakurua/fiscus.

What is already built:

- Full TikTok-style feed with snap scrolling, full-screen cards, right sidebar actions, expandable AI description

- 15 live news sources (RBA, ABS, ASX, ABC, Reuters, Yahoo Finance, MarketWatch, SMH, The Age, Guardian, Investing.com, APRA)

- Automated ingestion pipeline (/api/cron/ingest) and AI processing pipeline (/api/cron/process)

- Markets page, Teams chat, Saved articles, Profile page

- Vercel deployment at fiscus-peach.vercel.app

- GitHub Actions scheduler configuration (awaiting workflow-scope token)

What still needs to happen before this is a real working product:

- Database: connect a real PostgreSQL database so articles actually persist

- API keys: add ANTHROPIC_API_KEY to Vercel so AI processing works

- GitHub Actions: add a new token with workflow scope so the 15-minute scheduler activates

- Authentication: users need to be able to sign up and log in

- Real market data: live stock prices on each card

- Video: actual audio/video generation (currently placeholders)

- Legal: privacy policy, financial disclaimers, terms of service

- Domain: fiscus.com.au or fiscus.app

This document is your complete step-by-step guide. Every task is labelled [CLAUDE CAN DO THIS] or [YOU / PARTNER] so you know exactly who does what.

# How To Read This Document

Each task table uses three owner labels:

| [CLAUDE CAN DO THIS] | Claude can write the code or config and push it to GitHub. Just ask. |
| --- | --- |
| [YOU / PARTNER] | Requires a human: account creation, credit card, legal agreement, or physical access. |
| [BOTH] | You set up the account/service, then Claude wires it into the codebase. |

# Phase 1 — Foundation  (Do This First, Week 1)

Nothing in the app works in production without these five things. Do them in order. Estimated total time: 2–3 hours.

## 1.1  Database

The app needs a real PostgreSQL database to store articles, users, and engagement data. Currently there is no DATABASE_URL set, so the app falls back to mock data. We recommend Neon because it is serverless (no idle cost), has a generous free tier (3 GB), and integrates directly with Vercel.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 1.1.1 | Create Neon database account | [YOU / PARTNER] | Go to neon.tech. Click "Sign Up". Use your GitHub account for easy OAuth. Create a new project named "fiscus". Select region: ap-southeast-1 (Singapore — closest to Australia). Copy the connection string from the Dashboard under "Connection Details". It looks like: postgresql://user:pass@host.neon.tech/fiscus?sslmode=require | 15 min | Free |
| 1.1.2 | Add DATABASE_URL to Vercel | [YOU / PARTNER] | Go to vercel.com → Your Fiscus project → Settings → Environment Variables. Click Add. Name: DATABASE_URL. Value: paste the Neon connection string. Select: Production, Preview, Development. Click Save. This is the single most important step — nothing persists without it. | 5 min | Free |
| 1.1.3 | Push Prisma schema to database | [BOTH] | YOU: In your terminal, navigate to the Fiscus project folder. Run: npm run db:push. This creates all the tables (Articles, Sources, Videos, Users, Teams, etc.) in Neon. If you get an error, make sure DATABASE_URL is in your local .env.local file too. CLAUDE CAN verify the schema is correct if there are issues. | 10 min | Free |
| 1.1.4 | Seed sources into database | [BOTH] | Run: npm run db:seed. This inserts all 15 news sources (RBA, ABS, ASX, ABC, Reuters, etc.) into the database so the ingestion pipeline can reference them. Claude can fix any seed errors if they occur. | 5 min | Free |
| 1.1.5 | Verify database is working | [YOU / PARTNER] | Run: npm run db:studio. This opens Prisma Studio in your browser at localhost:5555. Check that the "Source" table has 15 rows. If it does, your database is connected correctly. You can also run the app locally (npm run dev) and check the feed page — it should switch from "Demo" to "Live" once articles exist. | 5 min | Free |

## 1.2  Anthropic API Key

The AI summarisation, script generation, and briefing features all require an Anthropic API key. Without it, the /api/cron/process endpoint cannot enrich articles, and the live AI briefing button on each card will fail. Claude Haiku is used for fast/cheap summaries and ticker extraction. Claude Sonnet is used for the 80-100 word video scripts.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 1.2.1 | Create Anthropic account & API key | [YOU / PARTNER] | Go to console.anthropic.com. Sign up or log in. Go to API Keys. Click "Create Key". Name it "fiscus-production". Copy it immediately — you cannot see it again. It starts with sk-ant-api03-... | 10 min | Free |
| 1.2.2 | Add ANTHROPIC_API_KEY to Vercel | [YOU / PARTNER] | Go to vercel.com → Fiscus project → Settings → Environment Variables. Add: ANTHROPIC_API_KEY = sk-ant-api03-... Apply to Production, Preview, Development. Save. This unlocks all AI features in the deployed app. | 3 min | Free |
| 1.2.3 | Set spending limit on Anthropic | [YOU / PARTNER] | Go to console.anthropic.com → Settings → Billing. Set a monthly spending limit (recommend $50 AUD to start). Add a credit card. The first $5 USD is free. Haiku costs ~$0.00025/1K tokens. Processing 100 articles per day = ~$1-2/month. Sonnet scripts cost ~$0.003 each so 100/day = ~$9/month. Total ~$10-15 AUD/month. | 10 min | ~$10-15/mo |
| 1.2.4 | Add ANTHROPIC_API_KEY to local .env.local | [YOU / PARTNER] | In the Fiscus project folder, create a file called .env.local (if it does not exist). Add the line: ANTHROPIC_API_KEY=sk-ant-api03-... This lets you run the AI pipeline locally with npm run ingest. | 2 min | Free |

## 1.3  GitHub Actions Scheduler

The GitHub Actions workflow (.github/workflows/ingest.yml) is already written and sitting in the codebase. It will fire every 15 minutes, scrape all 15 sources, and process articles with AI. It cannot be pushed yet because the current GitHub token (ghp_...) lacks the "workflow" scope. This is the engine that keeps the feed alive.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 1.3.1 | Generate new GitHub token with workflow scope | [YOU / PARTNER] | Go to github.com → Your profile (top right) → Settings → Developer Settings → Personal Access Tokens → Tokens (classic) → Generate new token. Give it a name: "fiscus-deploy". Expiration: 1 year. Check these boxes: repo (all), workflow, write:packages. Click Generate. Copy the token — it starts with ghp_. Give this token to Claude so it can push the workflow file. | 5 min | Free |
| 1.3.2 | Push GitHub Actions workflow file | [CLAUDE CAN DO THIS] | Once you provide the new token, Claude pushes the .github/workflows/ingest.yml file. This file schedules the ingestion pipeline to run every 15 minutes automatically, 24/7, using GitHub Actions free tier (2000 minutes/month — enough for ~10,000 runs/month at ~10 seconds each). | 2 min | Free |
| 1.3.3 | Add CRON_SECRET to GitHub repo secrets | [YOU / PARTNER] | Go to github.com/JackTakurua/fiscus → Settings → Secrets and variables → Actions → New repository secret. Name: CRON_SECRET. Value: any random string of 32+ characters (e.g., generate one at passwordsgenerator.net). This secret protects your cron endpoints from being called by anyone on the internet. | 3 min | Free |
| 1.3.4 | Add VERCEL_URL to GitHub repo variables | [YOU / PARTNER] | In the same Actions settings page, click the "Variables" tab → New repository variable. Name: VERCEL_URL. Value: https://fiscus-peach.vercel.app (or your custom domain once set up). This tells GitHub Actions where to call the ingestion API. | 2 min | Free |
| 1.3.5 | Add CRON_SECRET to Vercel environment variables | [YOU / PARTNER] | Go to Vercel → Fiscus → Settings → Environment Variables. Add CRON_SECRET with the same random string you used in 1.3.3. This must match exactly. Without this, the workflow calls to /api/cron/ingest will be rejected with 401 Unauthorized. | 2 min | Free |
| 1.3.6 | Verify first automated run | [BOTH] | After pushing the workflow file, go to github.com/JackTakurua/fiscus → Actions tab. You will see "News Ingestion Pipeline" listed. Click it. Click "Run workflow" → "Run workflow" to manually trigger the first run. Watch the logs. Each step should show green ticks. If any step fails, send Claude the error logs for debugging. | 10 min | Free |

## 1.4  Vercel Redeploy

After adding all environment variables, Vercel needs to redeploy the app to pick them up. The current deployment was built before DATABASE_URL and ANTHROPIC_API_KEY existed.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 1.4.1 | Trigger a redeploy on Vercel | [YOU / PARTNER] | Go to vercel.com → Fiscus project → Deployments. Click the three dots next to the latest deployment → Redeploy. Check "Use existing Build Cache: No" and click Redeploy. This ensures the new environment variables are loaded. Wait ~2 minutes for it to go green. | 3 min | Free |
| 1.4.2 | Test the live endpoint | [YOU / PARTNER] | Visit: fiscus-peach.vercel.app/api/cron/ingest (in your browser or Postman). You should see JSON with "ok: true" and a list of sources. If you see "DATABASE_URL not configured" it means step 1.4.1 did not pick up the new env vars — try redeploying again. If you see articles being saved, the pipeline is live. | 5 min | Free |

# Phase 2 — Core Pipeline Validation  (Week 1, After Phase 1)

Once the database, API key, and scheduler are live, you need to verify the full data flow works end-to-end: scrape → deduplicate → AI enrich → appear in feed. This phase is about confirming everything is connected and diagnosing any issues.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Run first manual ingestion | [BOTH] | YOU: In your terminal in the Fiscus folder, run: npm run ingest. This will pull articles from all 15 sources and save them to Neon. Watch the output — it will say how many new articles were found. Expect 50-100 on the first run. CLAUDE CAN: diagnose any errors that appear in the terminal output. | 10 min | Free |
| 2.2 | Verify articles appear in Prisma Studio | [YOU / PARTNER] | Run: npm run db:studio. Open localhost:5555. Click "Article" table. You should see rows populating. Check that "summary" field is null on new articles (they have not been AI-processed yet). Check that "publishedAt" looks correct. If the table is empty, something went wrong with the database connection. | 5 min | Free |
| 2.3 | Run AI processing batch | [BOTH] | YOU: Run: npm run ingest:batch (processes 20 articles with AI). This may take 2-3 minutes as it calls Claude API for each article. Watch for summaries and sectors appearing. CLAUDE CAN: adjust the batch size or add retry logic if the API times out on some articles. | 15 min | ~$0.30 |
| 2.4 | Confirm live feed populates | [YOU / PARTNER] | Visit: fiscus-peach.vercel.app/feed. The top-right indicator should switch from "Demo" to "Live". The cards should show real Australian financial news rather than the mock CBA/RBA/BHP articles. If it still shows Demo, the /api/feed endpoint is not returning DB data — this means the DATABASE_URL env var is not being read correctly in production. | 5 min | Free |
| 2.5 | Set up error monitoring with Sentry | [BOTH] | Sentry catches crashes in production before users report them. YOU: Go to sentry.io → Sign up → Create project → Select Next.js. Copy the DSN (looks like https://xxx@sentry.io/yyy). CLAUDE CAN: install the Sentry SDK, add the DSN as a Vercel env var (SENTRY_DSN), and configure error capturing in the API routes and cron jobs. | 30 min | Free |
| 2.6 | Set up Vercel Analytics | [YOU / PARTNER] | In vercel.com → Your project → Analytics tab → Enable. This gives you free page view counts, visitor locations, Core Web Vitals scores. No code change needed — Vercel injects the tracking automatically. Also enable Speed Insights while you are there. | 5 min | Free |
| 2.7 | Monitor pipeline daily for first week | [YOU / PARTNER] | Go to github.com/JackTakurua/fiscus → Actions → News Ingestion Pipeline. Check that the workflow is running every 15 minutes and mostly green. A few failures are normal (some RSS feeds go down temporarily). If more than 20% of runs are failing, report the error to Claude for debugging. Also check Neon dashboard to confirm articles are accumulating. | Daily | Free |

# Phase 3 — Authentication & User Accounts  (Week 2)

Currently the app has no real login system. The "B" avatar is hardcoded. Users cannot sign up, save articles to their actual account, or have a personalised feed. This phase implements real authentication using NextAuth.js (already installed as a dependency) and connects it to the database.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Design login/signup pages | [CLAUDE CAN DO THIS] | Claude will build: /login page (email + password), /signup page (name, email, password, confirm), /forgot-password page, and a password reset flow. These will match the Fiscus dark navy + gold design language. Forms will validate with Zod and show appropriate error messages. | 1 hr | Free |
| 3.2 | Configure NextAuth with credentials provider | [CLAUDE CAN DO THIS] | NextAuth is already installed. Claude will create /api/auth/[...nextauth]/route.ts with: email/password credentials provider using bcryptjs (already installed), JWT session strategy, database adapter using Prisma, and session callbacks that attach the user ID and role to every request. | 45 min | Free |
| 3.3 | Add NEXTAUTH_SECRET to Vercel | [YOU / PARTNER] | Go to vercel.com → Fiscus → Settings → Environment Variables. Add: NEXTAUTH_SECRET = any random 32+ character string. Add: NEXTAUTH_URL = https://fiscus-peach.vercel.app (or your custom domain). These are required for NextAuth JWT signing to work in production. | 5 min | Free |
| 3.4 | Add Google OAuth login (optional but recommended) | [BOTH] | Social login dramatically improves sign-up conversion. YOU: Go to console.cloud.google.com → New Project → APIs & Services → Credentials → Create OAuth 2.0 Client. Set Authorised redirect URI to: https://fiscus-peach.vercel.app/api/auth/callback/google. Copy Client ID and Client Secret. Add GOOGLE_CLIENT_ID and GOOGLE_CLIENT_SECRET to Vercel env vars. CLAUDE CAN: wire the Google provider into NextAuth config. | 30 min | Free |
| 3.5 | Add Apple Sign-In (for iOS users) | [BOTH] | Required if you ever put the app on the App Store. YOU: Need an Apple Developer account ($149 AUD/year). Set up Services ID and private key in Apple Developer Console. CLAUDE CAN: configure the Apple provider in NextAuth. Note: this is complex — leave until App Store submission. | 2 hrs | $149/yr |
| 3.6 | Connect saves/insightful to real user accounts | [CLAUDE CAN DO THIS] | Currently the heart and bookmark buttons only update local React state — nothing is saved when you close the app. Claude will wire these to real API endpoints: POST /api/interactions/insightful and POST /api/interactions/save. These write to the InsightfulVote and Save tables in the database, so your likes and saves persist across devices. | 1 hr | Free |
| 3.7 | Build real profile page with DB data | [CLAUDE CAN DO THIS] | The current profile page shows hardcoded stats. Claude will connect it to real data: total saves from the Save table, total insightful votes from InsightfulVote, watch history count from WatchHistory. It will also allow editing your name and profile photo (stored in Vercel Blob or Cloudflare R2). | 1 hr | Free |
| 3.8 | Add email verification flow | [BOTH] | New users should verify their email before getting full access. YOU: Sign up for Resend (resend.com) — free for up to 3,000 emails/month. Copy your Resend API key. CLAUDE CAN: integrate Resend to send a verification email on signup and implement the /verify-email page with token validation. | 45 min | Free |
| 3.9 | Add password reset via email | [CLAUDE CAN DO THIS] | Claude will implement the forgot password flow: POST /api/auth/reset-password generates a time-limited token and emails a reset link via Resend. GET /api/auth/reset-password/[token] validates the token and allows a new password to be set. Tokens expire after 1 hour. | 45 min | Free |

# Phase 4 — Real Market Data  (Week 2-3)

Currently every card has hardcoded null for price and change (except the mock data). Real-time stock prices and percentage changes make each card dramatically more useful and visually compelling — the chart shows real movement, the price is live, and the change indicator is accurate.

## 4.1  Market Data Sources

There are several options for market data. For an Australian finance app we recommend Yahoo Finance (free, covers ASX) as the first integration, and Alpha Vantage as a reliable backup.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 4.1.1 | Integrate Yahoo Finance API for ASX prices | [CLAUDE CAN DO THIS] | The yfinance-compatible Yahoo Finance API is free and requires no key. Claude will create /api/market/quotes?tickers=CBA.AX,BHP.AX,WDS.AX and a server-side cache (5 minute TTL) to avoid hammering Yahoo. The feed transform layer will attach real price and change data to each card based on the tickers extracted by the AI processing step. | 2 hrs | Free |
| 4.1.2 | Add Alpha Vantage as fallback | [BOTH] | Alpha Vantage is more reliable but requires an API key. YOU: Go to alphavantage.co → Get Free API Key. Copy the key. CLAUDE CAN: integrate as a fallback when Yahoo Finance fails. Free tier: 25 API calls/day (enough for caching). Premium ($50 USD/month) for unlimited calls if the app scales. | 1 hr | Free/$50 |
| 4.1.3 | Build real-time ticker tape for Markets page | [CLAUDE CAN DO THIS] | The current ticker tape has hardcoded values. Claude will wire it to the /api/market/quotes endpoint so prices update every 60 seconds on the Markets page. The feed cards will refresh their prices on each API poll. | 1 hr | Free |
| 4.1.4 | Add historical chart data per ticker | [CLAUDE CAN DO THIS] | The area chart on each feed card currently shows random chartData. Claude will fetch 30-day historical data from Yahoo Finance for each relevant ticker and store it in the database with the article. The chart will then show the actual 30-day price trend, making each card informative and accurate. | 2 hrs | Free |
| 4.1.5 | Add RBA cash rate & bond yield data | [CLAUDE CAN DO THIS] | The RBA publishes machine-readable data at rba.gov.au/statistics/tables. Claude will ingest the cash rate target, 10-year bond yield, and AUD/USD exchange rate and display them on the Markets page and in the ticker tape. | 1 hr | Free |

# Phase 5 — Video Generation Pipeline  (Week 3-5)

This is the most technically complex and expensive phase, but it is also what makes Fiscus unique. The goal is to generate actual 15-second video briefings — a professional voice reads the AI script over a visual of market data and charts. This is what separates Fiscus from a standard news aggregator.

## 5.1  Architecture Overview

The video pipeline has four stages:

- Script generation — already built (Claude Sonnet writes the 80-100 word script)

- Text-to-speech — ElevenLabs converts the script to a professional voice (Australian accent, male or female, warm financial tone)

- Video rendering — Remotion (a React-based video framework) composites the audio over animated financial visuals: price chart, ticker, sector badge, source attribution

- Video storage — The rendered MP4 is uploaded to Cloudflare R2 (cheap object storage) and the URL is saved in the Video table in the database

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 5.1.1 | Create ElevenLabs account & choose voice | [YOU / PARTNER] | Go to elevenlabs.io → Sign up. Free tier: 10,000 characters/month (~100 scripts). Starter plan: $5 USD/month for 30,000 characters. Go to Voice Library → search for Australian English voices. Recommended: "Adam" (neutral, professional) or a custom voice clone. Copy your API key from Profile → API Key. A 15-second script is ~120-150 characters, so free tier covers ~65-80 briefings/month. | 20 min | $5-$22/mo |
| 5.1.2 | Add ELEVENLABS_API_KEY to Vercel | [YOU / PARTNER] | Go to vercel.com → Fiscus → Settings → Environment Variables. Add: ELEVENLABS_API_KEY = your ElevenLabs API key. Add: ELEVENLABS_VOICE_ID = the voice ID you chose from the Voice Library (copy from the voice page URL). Redeploy after adding. | 5 min | Free |
| 5.1.3 | Create Cloudflare R2 bucket for video storage | [YOU / PARTNER] | Go to cloudflare.com → Sign up/log in → R2 → Create Bucket. Name: fiscus-videos. Select region: auto. Click Create. In R2 settings, create an API token with Object Read & Write permissions. Copy: Account ID, Access Key ID, Secret Access Key. These go into Vercel env vars as: R2_ACCOUNT_ID, R2_ACCESS_KEY_ID, R2_SECRET_ACCESS_KEY, R2_BUCKET_NAME=fiscus-videos. R2 costs $0.015/GB stored + $0 egress. 1000 videos at ~5MB each = 5GB = $0.075/month. | 20 min | ~$0.10/mo |
| 5.1.4 | Build ElevenLabs TTS integration | [CLAUDE CAN DO THIS] | Claude will create src/lib/tts/elevenlabs.ts that calls the ElevenLabs API with the video script and returns an MP3 audio buffer. The function handles retries, rate limiting (ElevenLabs has a 5 req/sec limit on free tier), and error fallbacks (if TTS fails, the video is marked as FAILED and retried on next processing run). | 1 hr | Free |
| 5.1.5 | Set up Remotion for video rendering | [CLAUDE CAN DO THIS] | Remotion is a framework for programmatic video creation using React components. Claude will install Remotion and create a composition: FinancialBriefing.tsx that renders: 15-second timeline, animated price counter, area chart that draws itself, sector badge entrance animation, source attribution fade-in, gold progress bar at bottom, audio track from ElevenLabs TTS synced to the script. The component will be rendered server-side to an MP4. | 3 hrs | Free |
| 5.1.6 | Set up Remotion Lambda for serverless rendering | [BOTH] | Rendering video on a server takes 30-120 seconds per video, which exceeds Vercel function timeouts. Remotion Lambda runs the renderer on AWS Lambda which handles this perfectly. YOU: Create an AWS account (aws.amazon.com). Go to IAM → Create User "remotion-lambda" with programmatic access. Attach policy: AdministratorAccess (or follow Remotion docs for minimal policy). Copy: AWS_ACCESS_KEY_ID, AWS_SECRET_ACCESS_KEY, AWS_REGION=ap-southeast-2 (Sydney). CLAUDE CAN: run the Remotion Lambda deployment command and wire everything together. | 2 hrs | ~$0.01/video |
| 5.1.7 | Upload rendered video to Cloudflare R2 | [CLAUDE CAN DO THIS] | After Remotion Lambda renders the MP4, Claude will add code to upload the file to R2, generate a public URL, and update the Video record in the database with: videoUrl, thumbnailUrl, duration (15), status: COMPLETE. The feed card will then show the real play button and play actual audio/video when tapped. | 1 hr | Free |
| 5.1.8 | Add video playback to feed card | [CLAUDE CAN DO THIS] | Currently the play button runs a 15-second progress animation. Claude will replace this with an actual HTML5 video element (hidden, autoplays on tap) or an audio element that plays the ElevenLabs voice while the Remotion-generated thumbnail is displayed. On mobile this creates the TikTok-style experience: tap play, hear the briefing, see the data. | 2 hrs | Free |

# Phase 6 — Product Polish & PWA  (Week 4-5)

This phase makes Fiscus feel like a real product rather than a prototype. The most important item is the Progressive Web App (PWA) configuration — this lets users install Fiscus on their phone home screen like a native app, without needing the App Store.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 6.1 | Progressive Web App (PWA) configuration | [CLAUDE CAN DO THIS] | Claude will add: manifest.json (app name, icons, theme colour #07091a, display: standalone), next-pwa integration, service worker for offline caching of the last 10 viewed articles, install prompt component (appears after 3rd visit), splash screen for iOS. Users on Android can install immediately. iOS requires: Settings → Share → Add to Home Screen. Once installed, Fiscus opens fullscreen with no browser chrome, exactly like TikTok. | 2 hrs | Free |
| 6.2 | App icons in all required sizes | [BOTH] | YOU: Create the Fiscus app icon. It should be the gold "F" lettermark on a dark navy background, 1024x1024px. Tools: Figma (free), Canva, or Adobe Express. Export as PNG. CLAUDE CAN: take that icon and generate all required sizes (16px, 32px, 180px, 192px, 512px) and insert them into the correct manifest locations. | 1 hr | Free |
| 6.3 | Push notifications for breaking news | [BOTH] | Web Push notifications alert users when a market-sensitive ASX announcement or RBA decision comes in. YOU: Sign up for OneSignal (onesignal.com — free for up to 10,000 subscribers). Create a Web Push app. Copy the App ID and REST API key. CLAUDE CAN: integrate the OneSignal SDK, add a permission prompt after login, and add logic in /api/cron/process to send a push notification for articles tagged as market-sensitive (credibility: OFFICIAL + sector: Monetary Policy or M&A). | 3 hrs | Free |
| 6.4 | Search functionality | [CLAUDE CAN DO THIS] | The search icon in the header currently links to /feed?search=1 which does nothing. Claude will build: a proper search page with a full-text search bar, results from the database using Postgres full-text search (no additional service needed — built into PostgreSQL), filtering by sector (Banking, Mining, Energy, etc.) and time period (today, this week, this month), and a "trending" section showing the most insightful articles in the past 24 hours. | 2 hrs | Free |
| 6.5 | Onboarding flow for new users | [CLAUDE CAN DO THIS] | New users should select their interests before seeing the feed. Claude will build a 3-step onboarding flow after signup: Step 1: Choose sectors (Banking, Mining, Energy, Tech, etc.), Step 2: Choose frequency preference (Breaking only / Daily digest / Everything), Step 3: Enable notifications (optional). These preferences go into the UserInterest table and influence which articles appear at the top of the feed. | 2 hrs | Free |
| 6.6 | Personalised feed algorithm | [CLAUDE CAN DO THIS] | Currently the feed shows articles sorted by publishedAt. Claude will add a simple scoring algorithm: articles from the user's preferred sectors score higher, articles with more insightful votes score higher, articles the user has already seen score lower. The /api/feed endpoint will sort by this score rather than date alone. This is the foundation of the recommendation system. | 2 hrs | Free |
| 6.7 | Dark/light mode toggle | [CLAUDE CAN DO THIS] | Currently the app is dark-only. Claude will add a theme toggle in the profile settings that switches to a light mode (off-white background, dark navy text, gold accents unchanged). The preference is stored in localStorage and respected on the next visit. Light mode is important for users in bright outdoor environments. | 1 hr | Free |
| 6.8 | Skeleton loading states | [CLAUDE CAN DO THIS] | When the feed is loading real articles from the API, the current experience shows nothing. Claude will add shimmer skeleton cards — animated placeholder cards that look like the real cards but with grey bars instead of text. This fills the screen immediately while data loads, eliminating the blank white flash that makes apps feel slow. | 1 hr | Free |
| 6.9 | Share article as image (Stories format) | [CLAUDE CAN DO THIS] | The share button currently only uses the native Web Share API. Claude will add a "Share as Image" option that generates a branded PNG card: Fiscus logo, article headline, AI teaser, source, and QR code linking to the full article. This is generated using html-to-image or canvas and downloaded as a PNG. Ideal for sharing to Instagram Stories or WhatsApp. | 2 hrs | Free |

# Phase 7 — Business, Legal & Monetisation  (Week 5-8)

This is the most critical phase for running Fiscus as a real business. Financial news platforms have specific legal requirements in Australia, and you need these in place before you launch publicly or seek investment. None of this can be done by Claude — these all require human decisions and legal/commercial agreements.

## 7.1  Domain & Branding

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 7.1.1 | Register a domain name | [YOU / PARTNER] | Recommended options in order of preference: 1) fiscus.app ($14 USD/yr via Google Domains or Cloudflare Registrar). 2) fiscus.com.au ($20 AUD/yr via crazy domains or VentraIP — requires Australian ABN). 3) getfiscus.com ($12 USD/yr). Register with Cloudflare Registrar (cloudflare.com/registrar) as they charge at cost with no markup. Once purchased, add the domain in Vercel: Project → Settings → Domains → Add → fiscus.app. Vercel handles SSL automatically. | 30 min | $14-20/yr |
| 7.1.2 | Set up custom email (contact@fiscus.app) | [YOU / PARTNER] | Professional email is essential for investor communication. Options: 1) Google Workspace ($8 AUD/user/month) — easiest. 2) Cloudflare Email Routing (free, forwards to your Gmail). 3) Zoho Mail (free for up to 5 users). Set up: support@fiscus.app, hello@fiscus.app, and jack@fiscus.app. Use these in all external communications. | 30 min | Free-$8/mo |
| 7.1.3 | Create a professional logo | [YOU / PARTNER] | The current "Fiscus" wordmark is the app logo. For professional use you need: SVG version, PNG on transparent background (1024x1024), favicon.ico, and a dark/light variant. Tools: Figma (free) or hire a designer on 99designs ($299+). The logo should incorporate the gold "F" lettermark and work at small sizes on app icons. | 1-3 hrs | Free-$300 |

## 7.2  Legal Requirements (Australian Financial Services)

This section is critical. Fiscus provides financial news and AI-generated summaries. Under Australian law, providing financial product advice without an Australian Financial Services Licence (AFSL) is illegal. You must clearly position Fiscus as a financial news and information service, not financial advice.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 7.2.1 | Register an ABN (Australian Business Number) | [YOU / PARTNER] | If you do not already have an ABN, register one at business.gov.au. It is free and takes 5 minutes. You will need: your TFN, business structure (Sole Trader or Partnership for now). An ABN is required to: register a .com.au domain, invoice clients, and operate legally as a business in Australia. | 10 min | Free |
| 7.2.2 | Engage a lawyer to review the platform | [YOU / PARTNER] | Before public launch, engage a lawyer specialising in financial services law in Australia. They need to review: your content, disclaimers, and whether you are at risk of inadvertently providing financial product advice. Recommended firms: Gilbert + Tobin, MinterEllison, or a startup-specialist like Legalise.io. Budget: $500-2000 AUD for an initial review. This is non-negotiable for a fintech product. | 1-2 wks | $500-2000 |
| 7.2.3 | Write a Financial Services Disclaimer | [BOTH] | Every article, every AI briefing, and every page must include a clear disclaimer. CLAUDE CAN: draft the disclaimer text based on ASIC regulatory guidance. YOU: have it reviewed by your lawyer before publishing. The disclaimer must state: Fiscus is a financial news aggregation and information service only. Nothing on Fiscus constitutes financial product advice. Always seek advice from a licensed financial adviser. Past performance is not indicative of future results. | 1 day | Free (Claude) + lawyer review |
| 7.2.4 | Write Privacy Policy | [BOTH] | Required under the Australian Privacy Act 1988. Must disclose: what personal data you collect (email, usage), how it is stored (Neon database in Singapore — note this for cross-border disclosure), whether it is shared with third parties (Anthropic API processes article text, not user data), user rights (access, correction, deletion). CLAUDE CAN: draft the policy. YOU: publish it at fiscus.app/privacy and have it reviewed. | 1 day | Free |
| 7.2.5 | Write Terms of Service | [BOTH] | The ToS governs how users interact with the platform. Key clauses: acceptable use, AI-generated content disclaimer, intellectual property (you own the platform, sources own their content), limitation of liability, governing law (New South Wales, Australia), account termination. CLAUDE CAN: draft the ToS. YOU: have it reviewed by your lawyer and publish at fiscus.app/terms. | 1 day | Free |
| 7.2.6 | Implement Cookie Consent Banner | [CLAUDE CAN DO THIS] | Under Australian privacy law and for international visitors (GDPR for EU users), you need a cookie consent banner. Claude will implement a minimal, elegant banner on first visit: "We use cookies for analytics and personalisation. Accept / Manage Preferences." Preferences are saved to localStorage. Analytics (Vercel) will only load after consent. | 2 hrs | Free |
| 7.2.7 | Add financial content source attribution | [CLAUDE CAN DO THIS] | Every article in the feed must clearly attribute its source. The SourceBadge already does this. Claude will also add a "Sources" page listing every organisation Fiscus pulls from, with links to their terms of use and a statement about how content is used (summary/fair dealing, not reproduction). | 1 hr | Free |

## 7.3  Monetisation Strategy

There are three realistic monetisation paths for Fiscus. These should be implemented in order as the user base grows.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 7.3.1 | Freemium tier: Fiscus Free | [BOTH] | The free tier gets: full feed access (all articles), markets page, 3 team spaces, 5 AI briefing regenerations/day, standard notifications. This should be the default. Goal: grow user base first. No payment infrastructure needed for this tier. CLAUDE CAN: implement usage limits (rate limiting by userId for AI regenerations). | 1 hr | Free |
| 7.3.2 | Pro tier: Fiscus Pro ($12 AUD/month) | [BOTH] | Pro gets: unlimited AI briefing regenerations, actual video playback, portfolio tracking (add your ASX holdings and see relevant news prioritised), advanced search (by ticker, date range, source), email digest (daily briefing delivered at 7am AEST), download transcripts as PDF, no disclaimer overlay. YOU: Set up Stripe account (stripe.com — free to sign up, 1.7% + $0.30 per transaction). CLAUDE CAN: integrate Stripe Checkout, build the Pro upgrade flow, implement the entitlement checks. | 1 wk | 1.7% + $0.30/txn |
| 7.3.3 | Teams tier: Fiscus Teams ($49 AUD/month per team) | [BOTH] | Teams gets: shared workspace (up to 20 members), shared saved articles, team digest emails, custom sector/ticker watchlists, API access (for compliance teams pulling data), admin dashboard. Targeted at: investment firms, accounting practices, financial planning businesses. CLAUDE CAN: build the Teams billing integration once Stripe is set up for Pro. | 2 wks | Same Stripe % |
| 7.3.4 | Enterprise: Fiscus Enterprise (custom pricing) | [YOU / PARTNER] | For large financial institutions: white-labelling, on-premise data residency, custom AI model fine-tuning on their internal documents, integration with Bloomberg Terminal, Refinitiv Eikon, or custom data feeds. This is a sales-led motion — reach out directly to compliance/research heads at banks and super funds. Price: $2,000-20,000 AUD/month depending on seats and features. | Ongoing | No cost to build |
| 7.3.5 | Advertising (not recommended initially) | [YOU / PARTNER] | Financial advertising (fund managers, ETF providers, brokers) can be lucrative but risks compromising editorial trust. Do not pursue until you have 10,000+ daily active users and have established credibility. If you pursue it later: only display-style ads (not native/sponsored content), clearly labelled as advertising, and only from ASIC-licensed financial services providers. | Later | N/A |

# Phase 8 — Infrastructure, Security & Scaling  (Week 6+)

These items become critical as user numbers grow. You do not need all of them on day one, but you should plan for them.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 8.1 | Upgrade to Vercel Pro for more function capacity | [YOU / PARTNER] | The Vercel Hobby plan has 10-second function timeouts and limited cron support. As traffic grows, upgrade to Pro ($20 USD/month). Benefits: 60-second function timeouts (required for video generation), 10 cron jobs (vs 2 on Hobby), team collaboration on deployments, better analytics, 100GB bandwidth (vs 100GB on Hobby). Do this when you have 500+ daily active users or when the pipeline starts hitting timeout issues. | 5 min | $20/mo |
| 8.2 | Upgrade Neon database tier | [YOU / PARTNER] | The Neon free tier gives 3GB storage and 0.25 CPU. At scale (10,000+ articles), you will need Neon Launch ($19/month) for: unlimited storage, 1 CPU, read replicas, and PITR backups. Monitor your storage in the Neon dashboard. Upgrade before you hit 2.5GB to avoid downtime. | 5 min | $0-19/mo |
| 8.3 | Add database connection pooling (PgBouncer) | [CLAUDE CAN DO THIS] | Serverless functions open a new database connection on every request. Under load, this exhausts PostgreSQL connection limits. Claude will configure Neon's built-in connection pooling endpoint (Neon provides this automatically — just swap the connection string to the pooler URL). This handles thousands of concurrent requests without hitting connection limits. | 30 min | Free |
| 8.4 | Add Redis cache for API responses | [BOTH] | Repeated calls to /api/feed, /api/market/quotes, and the processed articles should be cached. YOU: Sign up for Upstash Redis (upstash.com — free tier: 10,000 commands/day). Copy the Redis URL and token. CLAUDE CAN: integrate Upstash and add caching with 60-second TTL on the feed endpoint and 5-minute TTL on market quotes. This reduces database load by ~80%. | 2 hrs | Free-$10/mo |
| 8.5 | Add rate limiting to API endpoints | [CLAUDE CAN DO THIS] | Without rate limiting, a single bad actor (or a scraping bot) can hammer your API and rack up Anthropic bills. Claude will add rate limiting using Upstash Redis: /api/cron/ingest: 10 calls/hour per IP, /api/articles/generate-script: 20 calls/hour per user, /api/feed: 120 calls/minute per IP. Returns 429 Too Many Requests with a clear error message when exceeded. | 2 hrs | Free (uses Upstash) |
| 8.6 | Set up automated database backups | [YOU / PARTNER] | Neon Pro includes Point-in-Time Recovery. For the free tier, set up a weekly backup manually: Vercel Cron → /api/admin/backup → uses pg_dump to export and upload to Cloudflare R2. CLAUDE CAN: build this endpoint. YOU: ensure it runs and verify a restore works before you have real user data. | 1 hr | Free |
| 8.7 | Security headers & CSP | [CLAUDE CAN DO THIS] | Claude will add security headers in next.config.js: Content-Security-Policy, X-Frame-Options: DENY, X-Content-Type-Options: nosniff, Referrer-Policy: strict-origin-when-cross-origin, Permissions-Policy. These protect against XSS, clickjacking, and data leakage. Also add bot protection to the cron endpoints using the CRON_SECRET header. | 1 hr | Free |
| 8.8 | Cloudflare CDN & DDoS protection | [YOU / PARTNER] | If you use Cloudflare for your domain (recommended), their free plan includes: DDoS protection, global CDN (static assets cached at 300+ edge locations — Australian users load assets from Sydney/Melbourne instead of USA), free SSL, and basic bot management. Set Cloudflare as your DNS provider when you buy the domain. | 30 min | Free |
| 8.9 | Uptime monitoring | [YOU / PARTNER] | Sign up for UptimeRobot (uptimerobot.com — free for 50 monitors at 5-minute intervals). Monitor: fiscus-peach.vercel.app, /api/feed, /api/cron/ingest. Set alerts to go to your email and phone when any endpoint goes down. This is how you know before users do. | 15 min | Free |
| 8.10 | GDPR & international compliance | [YOU / PARTNER] | If any European users sign up, GDPR applies. Required: right to be forgotten (delete all user data on request), data portability (export your data), and a clear lawful basis for processing (consent or legitimate interest). CLAUDE CAN: build the data deletion and export API endpoints. YOU: update the privacy policy and add a GDPR rights section. | 1 day | Free (Claude) + lawyer review |

# Phase 9 — App Store & Native App  (Month 3+)

The PWA from Phase 6 works well on Android and is good enough for initial launch. For the best iOS experience and App Store discoverability, a native or hybrid app is eventually required. This is a significant investment but dramatically increases credibility and user acquisition.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 9.1 | Publish PWA to Google Play Store | [BOTH] | A PWA can be published to the Google Play Store as a Trusted Web Activity (TWA). This requires: a signed Android APK (generated from the PWA manifest using Bubblewrap or PWABuilder), a Google Play Developer account ($25 USD one-time fee), and store listing assets (screenshots, icon, description). CLAUDE CAN: generate the Bubblewrap configuration. YOU: submit to the Play Store and handle the review process (usually 1-3 days). | 1 wk | $25 one-time |
| 9.2 | Apply for Apple Developer Program | [YOU / PARTNER] | Required for App Store distribution. Go to developer.apple.com → Enrol. Cost: $149 AUD/year. Requires: Apple ID with two-factor auth, legal name, address, and payment method. Approval takes 24-48 hours. Without this, you cannot distribute an iOS app publicly (PWA works as a workaround). | 1 day | $149/yr |
| 9.3 | Build React Native version (long-term) | [BOTH] | For the best native experience (smooth animations, real push notifications, haptic feedback, background audio for briefings), convert the app to React Native using Expo. Because the app is already written in React with TypeScript, most business logic transfers directly. CLAUDE CAN: start the React Native scaffold and port the feed, markets, and teams screens. Timeline: 4-8 weeks of Claude work depending on scope. Cost: App Store fees + developer time. | 4-8 wks | $149/yr Apple |

# Phase 10 — Growth & Marketing  (Month 2+)

No product succeeds without users. These are the highest-leverage marketing activities for a financial information product targeting Australian professionals.

| # | Task | Owner | What To Do Exactly | Time | Cost |
| --- | --- | --- | --- | --- | --- |
| 10.1 | Launch on Product Hunt | [YOU / PARTNER] | Product Hunt is where tech-savvy finance professionals discover new tools. Preparation: create a hunter account 1 month before launch, schedule for a Tuesday or Wednesday (highest traffic), prepare a 60-second demo video of the feed, write a compelling tagline ("TikTok for ASX investors"), get 20 friends to upvote on launch day. A successful PH launch can deliver 500-2000 signups in 24 hours. CLAUDE CAN: help write the Product Hunt description and comment responses. | 2-4 hrs prep | Free |
| 10.2 | LinkedIn content strategy | [YOU / PARTNER] | Your target users (analysts, advisers, accountants, fund managers) are on LinkedIn daily. Post 3x per week: Monday — week ahead macro preview using Fiscus data, Wednesday — chart of the week (screenshot from Fiscus markets page), Friday — top 5 briefings of the week. Use your personal profile, not just a company page, for authentic reach. CLAUDE CAN: draft all LinkedIn posts each week using real Fiscus data from the feed. | Ongoing | Free |
| 10.3 | ASX investor community outreach | [YOU / PARTNER] | Identify and engage with key ASX investor communities: HotCopper forums (Australia's largest retail investor community), ASX investor Facebook groups, r/AusFinance (Reddit), FinancialIndependenceAustralia. Share Fiscus as a free tool. Respond to questions about specific stocks using Fiscus briefings as a reference. Build credibility before promoting. Do not spam. | Ongoing | Free |
| 10.4 | Partner with financial educators | [YOU / PARTNER] | Australian finance YouTubers, podcasters, and influencers (Examples: Equity Mates, The Australian Finance Podcast, Rask Finance) have audiences of 10,000-200,000+ who are exactly your target demographic. Approach with: free Fiscus Pro access, a custom affiliate link for their audience, and a revenue share on subscriptions they refer. CLAUDE CAN: draft the outreach emails. | 1 wk to set up | Free (rev share) |
| 10.5 | Email newsletter using Fiscus data | [BOTH] | A 7am AEST daily email with the top 5 Fiscus briefings of the morning is a powerful growth and retention tool. YOU: Sign up for Resend or Buttondown (buttondown.email — $9 USD/month, excellent deliverability). CLAUDE CAN: build the daily email generation: a cron job runs at 6:30am AEST, picks the top 5 articles by insightful count from the past 24 hours, formats them into a clean email template, and sends via Resend. Subscribers sign up directly in the app. | 1 wk | $9-19/mo |
| 10.6 | Referral programme | [CLAUDE CAN DO THIS] | Give every user a unique referral link. When a friend signs up via that link, both users get 1 month of Fiscus Pro free. This is the most efficient user acquisition strategy for a word-of-mouth product. Claude will build: unique referral code generation, referral tracking in the database, automatic credit application on conversion, referral stats on the profile page. | 2 hrs | Free to build |

# Recommendations — What Claude Thinks You Should Add

These are ideas and additions that would significantly increase the value of Fiscus. They are ordered by impact and ease of implementation. All code items can be built by Claude on request.

## High Priority Recommendations

| Priority | Feature / Addition | Why It Matters | Effort |
| --- | --- | --- | --- |
| HIGH | ASX Portfolio Tracker | Allow users to enter their ASX holdings (e.g., 200 CBA shares, 500 BHP shares). The feed then prioritises news relevant to their portfolio. When CBA announces earnings, portfolio holders see it first. This is the killer feature that creates daily habit. No brokerage integration needed — just a manual entry form. | 2 days (CLAUDE) |
| HIGH | Daily 7am Market Briefing Email | A single daily email at 7am AEST with: ASX 200 overnight futures, top 3 stories expected for the day, RBA next meeting countdown, AUD/USD. This alone would justify a Pro subscription for many users. Extremely high open rates in finance (40%+). Send from a real address: morning@fiscus.app. | 1 day (CLAUDE) |
| HIGH | Real TTS Audio Playback | Implement ElevenLabs TTS on the /api/articles/generate-script endpoint so when a user taps play, they immediately hear a professional voice reading the AI script. No video rendering needed for v1 — just audio over the existing visual. This is the single biggest UX improvement possible right now. Cost: ~$0.01 per play. | 1 day (BOTH) |
| HIGH | Breaking News Push Notification | When the RBA makes a rate decision, or a top-20 ASX company releases market-sensitive news, send an immediate push notification to all users. Identify market-sensitive articles by the ASX announcement API flag or by keywords (rate cut, acquisition, profit warning). This drives DAU (daily active users) dramatically — it gives people a reason to open the app every day. | 1 day (BOTH) |
| HIGH | Watchlist / Custom Tickers | Let users add specific ASX tickers to a watchlist (e.g., I watch FMG, CBA, and CSL). The feed then shows these tickers first, and the Markets page has a My Watchlist section at the top. Users tap a ticker from any article to add it to their watchlist. This is the most-requested feature in financial apps. | 1 day (CLAUDE) |

## Medium Priority Recommendations

| Priority | Feature / Addition | Why It Matters | Effort |
| --- | --- | --- | --- |
| MEDIUM | Earnings Calendar | A page showing upcoming ASX company earnings dates, RBA meetings, ABS data releases, and US macro events (Fed meetings, CPI, payrolls) that affect Australian markets. Tap any event to see historical results and Fiscus briefings from previous events. Source: ASX company reporting calendar (publicly available). | 2 days (CLAUDE) |
| MEDIUM | Transcript Search & Export | Every AI briefing is a 80-100 word transcript. Let Pro users search all transcripts by keyword, date range, and ticker. Export results as a CSV or PDF. This is hugely valuable for analysts who want to track how a narrative around a company has evolved over time. | 1 day (CLAUDE) |
| MEDIUM | Sector Heatmap | A visual heatmap on the Markets page showing the ASX sectors coloured by today's performance (green = up, red = down, depth = magnitude). Tap a sector to filter the feed to only that sector's news. This is a standard Bloomberg Terminal feature that mobile users cannot easily access elsewhere. | 1 day (CLAUDE) |
| MEDIUM | Dual Language Support (Mandarin) | A significant portion of ASX investors are Chinese-Australians. Adding Simplified Chinese as a language option would open a large underserved market. The AI summary step in the pipeline would translate using Claude (trivial addition to the prompt). The UI would use i18n (next-intl). This doubles your addressable market overnight. | 1 wk (CLAUDE) |
| MEDIUM | AI-Powered Earnings Analyser | When a company releases its earnings report (a PDF), allow Pro users to upload the PDF. Claude reads and analyses it, extracts key metrics (revenue, EBIT, EPS, guidance), compares to analyst consensus, and generates a structured briefing: beat/miss on each metric, management commentary highlights, share price implications. This is currently a manual process for most retail investors. | 2 days (CLAUDE) |
| MEDIUM | Weekly Sector Report | Every Sunday, automatically generate a 500-word AI report for each sector (Banking, Mining, Energy, etc.) summarising the week's key stories, price movements, and what to watch next week. Available in the app as a long-form read and deliverable by email to Pro subscribers. Differentiates Fiscus from pure news aggregators. | 1 day (CLAUDE) |

## Forward-Looking / Ambitious Recommendations

| Priority | Feature / Addition | Why It Matters | Effort |
| --- | --- | --- | --- |
| LOW | Bloomberg Terminal Data Partnership | Bloomberg has an enterprise API (Bloomberg Open API / BLPAPI) that provides real-time market data, economic data, and news. A partnership would give Fiscus access to the same data as institutional investors. This requires a commercial agreement (starts at ~$2,000 USD/month) and is only viable once you have enterprise customers. Mention it in investor pitches as a roadmap item. | 3-6 months |
| LOW | ASX Listed Companies API Integration | ASX publishes a full list of ASX-listed companies via their API (asx.com.au/asx/1/company/all). This can power: auto-complete ticker search, company profile pages showing all Fiscus briefings for that company, sector breakdown, market cap rank. Free to use. | 1 wk (CLAUDE) |
| LOW | AI Financial Adviser Bot (Chat) | A chat interface where users can ask questions like "What happened with BHP this week?" or "Summarise the RBA's position on inflation" and receive answers grounded in Fiscus article data (retrieval-augmented generation). This must be heavily disclaimed as information only. Uses Claude's context window with relevant articles as retrieval context. Major feature, high complexity, worth building in month 4+. | 1-2 wks (CLAUDE) |
| LOW | Super Fund & ETF Tracking | Australian super fund members (every working Australian) are invested in ASX via their super. Show users how major super funds (AustralianSuper, Aware, Hostplus) are exposed to the companies in the news. Show the top holdings of major ASX ETFs (VAS, NDQ, A200). Purely informational but highly relevant to the audience. | 1 wk (CLAUDE) |
| LOW | Investor Sentiment Score | Use the insightful vote data to generate a "Fiscus Sentiment Score" for each ticker: how many users found news about this company insightful in the past 7 days vs 30 days. Displayed as a gauge on each card and on the Markets page. As you accumulate enough users, this becomes genuinely useful market sentiment data. Could eventually be sold as a data product. | 2 days (CLAUDE) |

# Quick Reference — All Environment Variables

Every variable that needs to be added to Vercel → Settings → Environment Variables:

| Variable Name | Where To Get It | When Needed | Phase |
| --- | --- | --- | --- |
| DATABASE_URL | neon.tech → Project → Connection Details | Immediately | 1.1 |
| ANTHROPIC_API_KEY | console.anthropic.com → API Keys | Immediately | 1.2 |
| CRON_SECRET | Generate any 32+ char random string | Immediately | 1.3 |
| NEXTAUTH_SECRET | Generate any 32+ char random string | Phase 3 | 3.3 |
| NEXTAUTH_URL | Your production URL (https://fiscus.app) | Phase 3 | 3.3 |
| GOOGLE_CLIENT_ID | console.cloud.google.com → OAuth | Phase 3 | 3.4 |
| GOOGLE_CLIENT_SECRET | console.cloud.google.com → OAuth | Phase 3 | 3.4 |
| RESEND_API_KEY | resend.com → API Keys | Phase 3 | 3.8 |
| ELEVENLABS_API_KEY | elevenlabs.io → Profile → API Key | Phase 5 | 5.1.2 |
| ELEVENLABS_VOICE_ID | ElevenLabs Voice Library → Voice URL | Phase 5 | 5.1.2 |
| R2_ACCOUNT_ID | Cloudflare Dashboard → Account ID | Phase 5 | 5.1.3 |
| R2_ACCESS_KEY_ID | Cloudflare R2 → API Token | Phase 5 | 5.1.3 |
| R2_SECRET_ACCESS_KEY | Cloudflare R2 → API Token | Phase 5 | 5.1.3 |
| R2_BUCKET_NAME | fiscus-videos | Phase 5 | 5.1.3 |
| AWS_ACCESS_KEY_ID | AWS IAM → remotion-lambda user | Phase 5 | 5.1.6 |
| AWS_SECRET_ACCESS_KEY | AWS IAM → remotion-lambda user | Phase 5 | 5.1.6 |
| AWS_REGION | ap-southeast-2 (Sydney) | Phase 5 | 5.1.6 |
| STRIPE_SECRET_KEY | dashboard.stripe.com → Developers → API Keys | Phase 7 | 7.3.2 |
| STRIPE_PUBLISHABLE_KEY | dashboard.stripe.com → Developers → API Keys | Phase 7 | 7.3.2 |
| STRIPE_WEBHOOK_SECRET | Stripe → Webhooks → Signing Secret | Phase 7 | 7.3.2 |
| ONESIGNAL_APP_ID | onesignal.com → Settings → Keys & IDs | Phase 6 | 6.3 |
| ONESIGNAL_REST_API_KEY | onesignal.com → Settings → Keys & IDs | Phase 6 | 6.3 |
| SENTRY_DSN | sentry.io → Project Settings → DSN | Phase 2 | 2.5 |
| UPSTASH_REDIS_URL | console.upstash.com → Database → URL | Phase 8 | 8.4 |
| UPSTASH_REDIS_TOKEN | console.upstash.com → Database → Token | Phase 8 | 8.4 |

## Do This Right Now (The Critical 5)

If you do nothing else from this document, do these five things today. They unlock the full pipeline:

- Create a Neon database (neon.tech) and add DATABASE_URL to Vercel env vars

- Add ANTHROPIC_API_KEY to Vercel env vars

- Add CRON_SECRET to both Vercel and GitHub repo secrets

- Generate a new GitHub token with workflow scope and give it to Claude to push the Actions file

- Redeploy Vercel and run npm run db:push + npm run db:seed in your terminal

After those five steps: the pipeline runs automatically, articles accumulate, AI processes them, and the feed shows live Australian financial news every time someone opens the app.

Fiscus Master Build Brief — Prepared by Claude, June 2026

This document is updated as the app evolves. Ask Claude to update specific sections as tasks are completed.